EXECUTIVE SUMMARY Status Meeting

| Status on 9 June 2014 |  | Prior Status | Green | Current Status | Green |
| --- | --- | --- | --- | --- | --- |
| Green | The project is within 20% variance of the currently approved baseline for budget and schedule, and is expected to substantially meet all of the business objectives established in the startup report. |  |  |  |  |
| Yellow | The project has exceeded 20% variance of the currently approved baseline for budget and/or schedule and is expected to substantially meet all of the business objectives established in the startup report. |  |  |  |  |
| Red | The project is at risk of termination, or at risk of not substantially meeting the business objectives established in the startup report. |  |  |  |  |
| Attendees/Invitees: - DPS: Brandon Abley, Jackie Mines, Dana Wahlberg, Marcus Bruning, Steven Borchardt, John Tonding, - Televate/IG: Mark Navolio, Rick Burke, Ken Boley Meeting Notes & Agenda - Task 2 – Governance (Ken): - Outreach Interviews status: - All identified, prioritized interviews are complete, except RAC chairs and tribal contacts - One of seven RAC chairs still to be interviewed (Tim Mohr, S. Central), two emails sent but no response yet - On tribes, called held with Indian Affairs Council on 20 May; Brandon sent email to Monte Fronk on 20 May, did Brandon get a response? Monte proposes that we organize a meeting with the Emergency Manager at Ripley at a date to be determined. Brandon to coordinate the State’s participants and available dates. - Jim Jarvis to the Emergency Manager’s meeting - Leech Lake wants a meeting with DPS - Mike Keyport, Greg Hayes Brandon to reach out to for governance input - Will any of the Governance Recommendation require legislation? (Ken thinks unlikely.) - Specific changes needed by July - What are the changes? - Steering Committees - Submitted to the Board; then to legislation - Task 6 – MOA (Ken), Standardize Templates: - Tim Lee (MnDOT) re MOA -- Call completed (with Shane), documents delivered - Jim Johnson (MN.IT) re MOA -- We spoke in Atlanta, he says he knows what he needs to do, but no response to follow-up emails or phone call. Jackie to send out reminder. Still no response from Jim. - Feedback from OAG meeting with Joseph Newton? joseph.newton@state.mn.us, - Task 4 – Education and Outreach: - Training Modules have been defined: - What is Wireless Broadband – Delivered - LTE Technical Review (Deep Dive) – Delivered - Public Safety Broadband for the PSAP – Pending (June 2014) - Network Requirements (just before Phase 2) – Pending (Dec 2014) - Website: https://dps.mn.gov/divisions/ecn/Pages/broadband.aspx; - Additional Newsletter Topics: - Coverage & Radio Propagation Basics (May 2014) - Differences between NPSBN LTE, Commercial Services & P25 (May 2014) - Capacity Basics (June 2014) - Quality of Service Basics (July 2014) - Coverage Augmentation Strategies & Advantages/Disadvantages (Sept 2014) - Public Safety Broadband Devices (Dec 2014) - Task 8 – Requirements Gathering - PSAP coordination with Dana Wahlberg; - Add questions on PSAP applications to the NG911 Survey; (from working group) - Task 5 – Stakeholder Entities & CAD Data – - This Week’s Tally Task; Sub-Tasks & Status. POC Data Received; CAD Data Received; POC Survey; User POP Survey; Utilization Survey. John Tonding; 5%; 47%; 3%; 0%; 0%. Marcus Bruning; 4%; 20%; 20%; 0%; 0%. Steve Borchardt; 3%; 30%; 8%; 0%; 0%. Count Totals:; 5; 30; 6; 0; 0. - Previous Week’s Tally Task; Sub-Tasks & Status. POC Data Received; CAD Data Received; POC Survey; User POP Survey; Utilization Survey. John Tonding; 5%; 39%; 3%; 0%; 0%. Marcus Bruning; 0%; 8%; 0%; 0%; 0%. Steve Borchardt; 3%; 22%; 3%; 0%; 0%. Count Totals:; 4; 21; 1; 0; 0. - POC Survey Releases: - Process: Brandon/RIC to email hyperlink and message to all stakeholders on a PSAP-by-PSAP basis; Mark to send out reminders every Tuesday - CAD Data Status updated: - Great River Outreach conference call on 12 May with Kathleen - Reaffirmed their interest; UTC is enthusiastic, but waiting for more direction from FirstNet - Kathleen to help coordinate; to forward relevant contacts relative to the data gathering when needed - Need to follow up for Device numbers & types - Wireless Contracts: - State Contract – check back with Dale Stevens concerning the number of subscribers on each contract - GSA Contract – Mark to check in with contract administrator; no luck yet - Task 8 – Subcommittees (Work Group) - Devices WG; Kick off schedule for 9 June. - Application WG; next meeting 13 June. - RICs/Brandon to review presentation & give feedback (Applications List and Survey Questions) - Service Area WG; next meeting pending - Kickoff complete; as of 16 May, no edits to the service area write-up. - System WG; Kick off after next Applications WG. - Alex Tech to publish “What is Broadband” - Upcoming Events/Travel: - PSCR - Public Safety Broadband Stakeholder Conference - JUNE 3 – 5, 2014 - APCO – August; Brandon to speak - New Business: - New RIC in the South, TBD, 16th June. - Great River organized a meeting, Brandon to present - Legislative Activities are potentially coming. - Met with legislator, not likely to be capital costs - Legislature is not necessarily involved in the program |

Action Items StatusAssignedCommentsNo. 1IssueDate Opened. 2. 3. 4. 5. 6. 7. X. X. X.

Note: Grayed items have been completed and are closed. Closed action items will be kept for two subsequent status reports before removal and archiving

# Notes to Keep

- GIS Data

  - Will need to coordinate with Danna Mackenzie, Danna.Mackenzie@state.mn.us, with regard to the phase 2 infrastructure assessment; however, the data will likely come from NTIA as GIS has restriction its release

- Task 3 – Tribal

  - Continue updates to “Tribal Consultation Recommendations”; to include output from Governance

- Fire Chief Association:  Summary of key data points:

  - Bruce:  will distribute the letter to every fire departments throughout the state

  - 780 fire departments throughout the state ~20,700 fire fighters

  - We can send a message through the state Fire Marshall's office

  - Address letter to the State Fire Marshall's office

  - Some money available from old grants for travel expenses; volunteer only

  - Brandon: Will try to get refreshments available for the evening meetings;

  - Bruce:  can send us a link that contains the name and address for every fire department thought out the state of Minnesota

- Bureau of Criminal Apprehension; keep on the horizon when it comes time to assess applications

- Tribes:

  - Need to keep a running list of coordination activities with the tribes as proof of our outreach efforts.

- NTIA Officer:  Caroline Dunn

- Task 3 – Tribal

  - In the context of the Governance and MOA/MOU tasks, FirstNet does not expect the State to resolve all issues with regard to the tribes.  FirstNet does expect:

    - The States to summarize what exists and to “characterize” the relationship with each Tribe

    - Indicate the level of tribal participation in the State’s governance structures

    - Highlight the issues that would impact the implementation of the network on tribal lands

    - We are expected to collate the points of contact at each tribe

    - We are expected to quantify the number of potential users at each tribe

  - Background Materials on tribes that were suggested for review:

    - Review of the United States Code, Title 16, Supremacy Clause

    - Review of the State’s Constitution wrt tribes

  - Keep running list of outreach efforts for the Tribes (Mark)

    - Summarize attendance from tribal areas; Outline gaps

    - Send summary Cassandra O’Hearn